Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7518 |
| Project Name | AI StudyBuddy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & Material Management | USN-1 | As a student, I can register securely. | 3 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |
| Sprint-1 | Authentication & Material Management | USN-2 | As a student, I can log in and receive a JWT token. | 3 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |
| Sprint-1 | Authentication & Material Management | USN-3 | As a student, I can upload study material. | 5 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |
| Sprint-2 | AI Learning Features | USN-4 | As a student, I can generate an AI summary. | 5 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |
| Sprint-2 | AI Learning Features | USN-5 | As a student, I can generate AI flashcards. | 5 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |

| Sprint-2 | AI Learning Features | USN-6 | As a student, I can generate an AI quiz. | 5 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Personalization & Resource Management | USN-7 | As a student, I can generate a personalized study plan. | 5 | High | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |

| Sprint-3 | Personalization & Resource Management | USN-8 | As a student, I can view saved learning resources. | 3 | Medium | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Administration & Testing | USN-9 | As an administrator, I can monitor users and application activity. | 3 | Medium | Ponnigilesh M; SANTHOSH B SANTHOSH kumar S Srinivasan .S Surya .M |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 7 Days | 26 September 2026 | 02 Oct 2026 | 11 | 02 Oct 2026 |
| Sprint-2 | 15 | 7 Days | 03 Oct 2026 | 09 Oct 2026 | 15 | 09 Oct 2026 |
| Sprint-3 | 11 | 7 Days | 10 Oct 2026 | 16 Oct 2026 | 11 | 16 Oct 2026 |
| Sprint-4 | 8 | 5 Days | 17 Oct 2026 | 21 Oct 2026 | 8 | 21 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts